SOFTWARE DEVELOPMENT AGREEMENT

Prepared by: Nebiyou Girma
For:

Date: August 23, 2025

This Software Development Agreement (“Agreement”) is made and entered into on Date: August 23, 2025, by and between:

• Developer: Nebiyou Girma, hereinafter referred to as the “Developer.”

• Client: , hereinafter referred to as the “Client.”

The Developer and the Client shall collectively be referred to as the “Parties.”

1. Purpose

This Agreement sets forth the terms and conditions under which the Developer will design, develop, and deliver a job marketplace and professional networking platform (the “System”), including both a Web Application and Mobile Application, in accordance with the specifications set forth herein and in Annex A.

2. Scope of Work

The Developer agrees to provide the following deliverables:

Phase 1: Web Application
- Multi-role accounts (Candidate, Freelancer, Company, Organization, Admin)
- User registration and authentication (with Google Auth option)
- Profile management with CV uploads, templates, and portfolios
- Job & Tender postings with templates
- Proposals and bidding system
- Real-time messaging and notifications
- Networking features (posts, likes, comments, follows)
- Admin dashboard for moderation, analytics, subscriptions
- Search & filter (by location, industry, keyword)
- Multilingual support (Amharic, English, Oromifa)
- Future-ready payment integrations (Chapa, ArifPay, PayPal)

Phase 2: Mobile Application (Android & iOS)
- Synchronization with Web Application
- Optimized mobile user interface
- Push notifications
- Same functional modules as Web Application

3. Project Timeline

The estimated development schedule is as follows:
- Phase 1 (Web Application): 16 weeks (4 months)
- Phase 2 (Mobile Application): 8 weeks (2 months)

The Client agrees to provide timely feedback and approvals to ensure deadlines are met.

4. Payment Terms

The Client shall pay the Developer the following amounts in Ethiopian Birr (ETB):

Web Application (65,000 ETB):
- 15,000 ETB – Upon signing of Agreement (before work starts)
- 20,000 ETB – Upon 50% completion of web features
- 30,000 ETB – Upon final delivery and deployment

Mobile Application (50,000 ETB):
- 10,000 ETB – Upon signing of Agreement (before work starts)
- 20,000 ETB – Upon 50% completion of mobile features
- 20,000 ETB – Upon final delivery and store deployment

Payments are due within seven (7) days of invoice. Failure to pay may delay delivery or suspend development.

5. Intellectual Property

All deliverables, including source code, designs, and documentation, shall remain the property of the Developer until full payment is received. Upon final payment, ownership rights transfer to the Client. The Developer may reuse non-proprietary components and libraries in future projects.

6. Maintenance & Support

The Developer shall provide three (3) months of free maintenance after final delivery. Maintenance includes:
- Fixing critical bugs and errors
- Server uptime monitoring
- Minor updates and optimizations

After this period, maintenance and updates will be subject to a separate paid contract.

7. Error & Bug Fixes

- Critical errors during the 3-month maintenance shall be fixed at no cost
- Non-critical cosmetic/UI issues may be scheduled for later updates
- After the maintenance period, bug fixes will be billed under a paid support agreement

8. Deployment & Handover

The Developer will:
- Deploy the Web Application to the Client’s hosting/server
- Publish the Mobile Application to Google Play Store & Apple App Store
- Provide source code repositories, documentation, and credentials
Handover will be considered complete upon Client’s written confirmation

9. Change Requests

Any functionality not listed in Annex A will be treated as a Change Request and may result in additional costs and revised deadlines. Change Requests must be documented and signed off by both Parties.

10. Confidentiality

Both Parties shall treat all exchanged business and technical information as confidential.

11. Termination

Either Party may terminate with 14 days’ notice. The Client shall pay for work completed to date. The Developer may terminate for repeated non-payment or confidentiality breaches.

12. Limitation of Liability

The Developer’s liability shall not exceed the total fees paid under this Agreement. The Developer shall not be responsible for indirect or consequential damages.

13. Dispute Resolution

Disputes shall first be resolved through negotiation. If unresolved, disputes will be referred to arbitration under Ethiopian law, seated in Addis Ababa.

14. Governing Law

This Agreement shall be governed by the laws of the Federal Democratic Republic of Ethiopia.

Developer:                                                                                             Client:

Name: __________________________                Name: __________________________

Signature: ______________________                 Signature: ______________________

Date: __________________________                  Date: __________________________